Alcovia — Product, Systems & Analytics Playbook

Owner: Product, Systems & Analytics Lead

Purpose: this is the single source of truth for how we measure the business, how we deliver every OKR, and who does what on the team — so nothing is re-derived, nothing is shipped without a number, and no work is orphaned.

Contents: Part I — KPI Framework & Metric Dictionary · Part II — The Delivery OS · Part III — Roles & Work Split.

PART I — KPI Framework & Metric Dictionary

0. Principles

1	
      One metric, one definition, one owner. No re-deriving numbers in separate sheets.

2	
      Every KPI answers a decision. If no action changes when it moves, it's vanity — drop it.

3	
      Automate the collection, not the judgement. N8N moves data; humans interpret it.

4	
      Inputs before outputs. Track leading indicators (show-up rate, feature reused) not just lagging ones (revenue, churn).

5	
      Small-n honesty. At ~20 active students, report rates with the raw counts (5/11, not just 45%).

1. Personas & north-stars

Persona

Job

North-star

Supporting stars

Sales

Convert qualified leads → enrolled parents

Win rate (show-up rate leading)

Sales-cycle length, quota attainment, renewal rate

Marketing

Generate & nurture leads profitably

CAC (with LTV:CAC)

CPL, ROAS, channel ROI

Product

Activate, engage, retain students

Retention (trial→paid leading)

Activation, feature adoption, NPS

Shared north-stars (company level): conversion rate · CAC · LTV:CAC · retention · NPS

2. Metric dictionary

Legend — Src = source system · Freq = reporting cadence · Owner = accountable persona.

2.1 Sales

KPI

Definition

Formula

Src

Freq

Owner

Leads contacted

Leads with ≥1 outbound touch

contacted ÷ assigned

ClickUp

Daily

Sales

Lead → Won

% of leads that enrol & pay

won ÷ total leads

ClickUp + Razorpay

Weekly

Sales

Win rate

Close rate from qualified

won ÷ qualified

ClickUp

Weekly

Sales

Show-up rate

Discovery calls actually attended

attended ÷ set

Smallest.ai

Weekly

Sales

Touchpoints

Avg touches before win

total touches ÷ won

ClickUp

Weekly

Sales

First-response time

Median lead-in → first contact

median(in − t1)

ClickUp / N8N

Daily

Sales

Revenue / rep

Revenue per salesperson

revenue ÷ active reps

Razorpay

Monthly

Sales

Revenue / lead

Yield per lead

revenue ÷ leads

Razorpay + ClickUp

Monthly

Sales

Renewal rate

Trials/full programs renewed

renewed ÷ due

ClickUp + Razorpay

Monthly

Sales

Sales-cycle length

Days lead → paid

avg(paid − lead-in)

ClickUp

Monthly

Sales

Quota attainment

Actual ÷ target

achieved ÷ quota

ClickUp

Monthly

Sales

2.2 Marketing

KPI

Definition

Formula

Src

Freq

Owner

Leads by source

Volume split by channel

count by source

ClickUp / Meta ads

Weekly

Marketing

CPL

Cost per lead

spend ÷ leads

Ads + Razorpay

Weekly

Marketing

MQL rate

Leads that qualify

MQL ÷ leads

ClickUp

Weekly

Marketing

Nurture → conversion

Nurtured leads that convert

converted ÷ nurtured

ClickUp / N8N

Monthly

Marketing

Open / click / reply

Messaging engagement

opens ÷ sent, etc.

Email/WA tooling

Weekly

Marketing

Nurture completion

% finishing nurture sequence

completed ÷ enrolled

N8N

Monthly

Marketing

CAC

Cost to acquire a paying user

total S&M spend ÷ new paid

Ads + Razorpay

Monthly

Marketing

ROAS

Return on ad spend

revenue ÷ ad spend

Ads + Razorpay

Weekly

Marketing

Dormant lead %

Leads with no activity in 30d

dormant ÷ total leads

ClickUp

Monthly

Marketing

Channel ROI

Return per channel

(rev − cost) ÷ cost

Ads + Razorpay

Monthly

Marketing

2.3 Product (student app)

KPI

Definition

Formula

Src

Freq

Owner

Activation

Installed → meaningful first action

activated ÷ installs

App analytics

Weekly

Product

Trial → paid

Trials converting to full program

paid ÷ trials

App + Razorpay

Monthly

Product

DAU / WAU / MAU

Active users per window

unique actives

App analytics

Daily/Weekly/Monthly

Product

Feature adoption

Tried → Reused → Habitual per feature

active students per stage

App analytics

Weekly

Product

Session length

Median time in app

median session duration

App analytics

Weekly

Product

ARPU

Revenue per active user

revenue ÷ active users

App + Razorpay

Monthly

Product

Expansion revenue

Upsell / add-on revenue

Σ upgrades

Razorpay

Monthly

Product

D30 / D90 retention

Still active at day 30/90

active at Dn ÷ cohort

App analytics

Monthly

Product

Churn

Users lost per period

lost ÷ start-of-period

App analytics

Monthly

Product

NPS

Net promoter score

%promoters − %detractors

Survey

Quarterly

Product

Time-to-first-value

Install → first aha moment

median(aha − install)

App analytics

Weekly

Product

3. System → Persona map

System

Role

Feeds

ClickUp

CRM, funnel, comms log

Sales (contacted, win rate, cycle) · Marketing (lead source, MQL, dormant)

Smallest.ai

AI call scheduling & outcomes

Sales + Marketing (show-up rate, call outcomes)

N8N

Automation / orchestration layer

Cross-cutting ops (alerts, sync, Product support)

App analytics

Product event stream

Product (DAU/WAU, adoption, retention, activation)

Razorpay

Payments

Revenue (Sales · Marketing · Product)

Reference data flow

ClickUp ───┐

Smallest.ai ─┤

Meta Ads ────┼──► N8N (extract · transform · schedule) ──► Warehouse/Sheet ──► Dashboards

App events ──┤                                                   │

Razorpay ────┘                                                   └──► N8N alert rules (threshold breaches)

4. Cadence & governance

Ritual

Who

Metrics reviewed

Daily standup (15m)

Sales + Marketing

Leads contacted, first-response time, show-up

Weekly GTM review

Sales · Marketing · Product

Funnel by stage, CAC, feature adoption, retention

Monthly business review

All + founder

Revenue vs target, LTV:CAC, churn, NPS

Quarterly OKR review

All

North-stars + OKR completion, re-scope

Alert rules (N8N): show-up rate < 70% · CPL +25% WoW · 7-day active users below floor · any tier-1 feature with 0 habitual users.

5. Instrumentation gaps (to close)

1	
      Feature event tracking in the app — emit feature_opened / feature_reused per student (enables Tried→Reused→Habitual and tier-1 alerts).

2	
      Call-outcome tagging in Smallest.ai — structured set / attended / no-show / reschedule so show-up computes automatically.

3	
      Ad-account → N8N — pull Meta metrics nightly for CPL/CTR/ROAS without manual exports.

4	
      Payment reconciliation — Razorpay → ClickUp so Lead→Won and renewals auto-update.

5	
      One blended scorecard — joins funnel (ClickUp), automation health (N8N), call outcomes (Smallest.ai) and product (app).

6. What "good" looks like (targets)

KPI

Current

Target

Avg session length

2.15 min

30 min

WAU (of ~20)

11–17

18+

Dormant (2-week)

7 students

≤ 3

Show-up rate

—

≥ 75%

Tier-1 feature habitual users

0 (Wellness, Streak, Rankings, Goals)

≥ 8

Trial → paid

—

≥ 40%

Current figures from the app brief (45-day / ~20-student sample).

PART II — The Delivery OS

Goal: make every OKR (feature release, analytical upload, system change) land at its best — highest completion of its success metric, least cognitive load for teens and parents.

7. Why delivery fails (the five modes we kill)

Failure mode

What it looks like at Alcovia

Shipping ≠ working

"Realm is live" but only 13/20 students ever opened it

No owner of the outcome

Success judged by "it's released", not "the metric moved"

Cognitive load as polish

6 tiles on Home; the teen doesn't know what to do next

No instrumentation at design time

Can't tell if it worked — argue from vibes

No kill/scale rules

Wellness, Streak, Rankings, Goals sit at 0 habitual users

8. The system in one line

Every OKR is an artifact that walks through 8 gates. A gate only opens when its exit test passes. Done = the success metric moved, not code shipped. Weight by risk: a copy change takes the light path (gates 1, 2, 5); a new feature or analytical upload takes the full path.

INTAKE ─▶ 1 FRAME ─▶ 2 SUCCESS ─▶ 3 DESIGN ─▶ 4 BUILD ─▶ 5 VERIFY ─▶ 6 LAUNCH ─▶ 7 VERDICT

│          │           │            │           │          │           │          │

park if    reject     no metric    load fail   QA fail   regress     └─▶ SCALE / ITERATE / KILL

no owner              → back 1     → back 3    → back 4  → rollback          │

▼ back to 1

9. Seven principles

1	
      One OKR = one card = one outcome owner. No orphan work.

2	
      The success metric is written before the build starts. Can't name it → not ready.

3	
      Instrumentation-first. The event spec is part of the design.

4	
      Least cognitive load is a gate. ≤3 taps to the core action; one primary CTA per screen; zero required decisions on first run.

5	
      Two users, two lenses. Every feature passes a teen lens and a parent lens.

6	
      Leading indicators before lagging. Track feature_reused, show-up, activation — not just revenue.

7	
      Kill fast, scale fast. Explicit numbers decide; the lead doesn't.

10. The 8 gates

Each gate: goal → steps → artifact → exit test → owner.

Gate 0 — Intake

Goal: capture the OKR without committing. Steps: log on the OKR Delivery Card; tag type (Feature / Analytical upload / System / Growth). Exit test: it names a user (teen or parent) and a decision it serves. Else park. Owner: Lead.

Gate 1 — Frame (problem → hypothesis)

Goal: turn "build X" into "because Y, doing X will cause Z". Steps: one-sentence problem; hypothesis (Because ___, if we ___, then ___ changes); the one behaviour that must change. Exit test: a falsifiable hypothesis exists. Owner: Lead.

Gate 2 — Success metric (the contract)

Goal: make "done" objective. Steps: pick one primary metric (from Part I); set baseline → target → window; add guardrails; pre-commit kill/iterate/scale thresholds. Exit test: baseline measured, target numeric, window dated. Owner: Lead.

Analytical upload nuance: the metric isn't "uploaded" — it's "a decision was made using it."

Gate 3 — Design (least cognitive load)

Steps: 1-line user story per actor; count taps to core action (≤3); run Cognitive-Load Checklist + teen/parent lenses; write the Instrumentation Spec; define kill switch + feature flag. Exit test: both lenses pass; every metric has an event; a kill switch exists. Owner: Product/Design.

Gate 4 — Build

Steps: build to spec behind a flag; wire integrations (ClickUp / Smallest.ai / N8N / Razorpay); emit events; test the core path. Exit test: happy path works in staging; events land. Owner: Build/Automation.

Gate 5 — Verify

Steps: QA script; run 5 real teens (or 3 teens + 2 parents); measure completion, time-on-task, "did you know what to do?"; check Definition of Done. Exit test: ≥4/5 complete unaided and events verified. Owner: Lead (final) + both.

Gate 6 — Launch (staged)

Steps: 10% → 50% → 100% ramp; watch alert rules; daily read on primary + guardrails; flag ready. Exit test: guardrails green through ramp; no alert fires. Owner: Build/Automation (exec), Lead (call).

Gate 7 — Verdict

Steps: at T+window, read the dashboard against Gate 2; declare SCALE / ITERATE / KILL using pre-committed thresholds; write a 5-line Post-Launch Review. Exit test: a verdict is recorded and the next action scheduled. Owner: Lead.

Outcome loop: SCALE → raise target & widen rollout. ITERATE → back to Gate 1 with a new hypothesis (max 2, then KILL). KILL → switch off, capture learning, free the WIP slot.

11. Cadence

WIP limits: 1 item in Build per person · max 2 in Design · unlimited in Intake.

When

Ritual

Outcome

Daily, 10 min async

Standup in ClickUp

Blockers surfaced

Mon, 30 min

Prioritise; move each card one gate forward

Pipeline visible

Wed, 30 min

Design review (Gate 3 → 4)

Only load-passing work builds

Fri, 45 min

Ship + all due Post-Launch Reviews

One verdict minimum

Monthly

Business review + process retro

Targets re-set

Quarterly

OKR re-scope + kill/scale audit

No zombies

12. Worked example — end to end

OKR: "Increase habitual Wellness use."

1	
      0 Intake: type = Feature; owner = Lead.

2	
      1 Frame: Because Wellness is opened but never repeated, if we convert it to a 30-second daily check-in tied to the streak, then habitual use will rise.

3	
      2 Success: Primary = Wellness habitual users 0 → 8 by T+14d. Guardrails = session length not down; Home completion not down. Kill if < 2 habitual.

4	
      3 Design: teen lens (1 tap from Home, 30s, no typing); parent lens (visible progress, no nag); events = wellness_opened / completed / reused_d3; kill switch = flag.

5	
      4 Build: daily check-in + streak tie-in only.

6	
      5 Verify: 5 teens; 5/5 complete <30s unaided; events land.

7	
      6 Launch: 10% → 100%; guardrails green.

8	
      7 Verdict (T+14): 6 habitual → ITERATE once (streak reward); still <8 → KILL and free the slot.

13. Process KPIs (are we getting better?)

•	
      OKR success rate (% reaching target) — aim ↑

•	
      Cycle time intake → launch

•	
      Rework % (items sent back a gate)

•	
      % features launched with events + kill switch — aim 100%

•	
      Rollback / incident rate

•	
      WIP vs limit adherence

PART III — Roles & Work Split

Mental model: the Lead owns the system that decides; the System Designer (full-stack) owns the system that runs. Same goals, two halves — "what should exist & why" vs "how it's built & kept alive."

14. System Designer · Full-stack — the work

Workstream

Concrete work at Alcovia

1. Architecture & data contracts

Source-of-truth schema (students, leads, calls, payments, app events); flow ClickUp/Smallest.ai/Meta/Razorpay/app → N8N → warehouse → dashboards; lock field names, types, timestamps; choose warehouse vs sheets vs app DB.

2. Integrations & automation (N8N)

Funnel sync, call-outcome tagging, nurture, deadline alerts, payment reconcile, app-event → warehouse; alert rules, retries, error handling; own source health.

3. Product surface (full-stack)

Student app features (Home, Realm, Focus, Wellness, Streak, Rankings, Goals, Syllabus, Planner) + dashboards (GTM Command Center, Student Progress) — front-end and the APIs/backends; role gate, theming, export, page speed.

4. Instrumentation

Event taxonomy; emit feature_opened / feature_reused; attribution; ensure events land, dedupe, backfill.

5. Reliability & observability

Monitoring, error logs, data-freshness SLAs, feature flags, kill switches, secrets/PII hygiene.

6. Delivery / DevOps

Repos, CI, GitHub Pages deploys, staging vs prod, rollout mechanics (10 → 50 → 100%).

15. Lead — the work

Workstream

Concrete work at Alcovia

1. Metric system

Own the KPI Framework (definitions, targets, owners); write a Success Metric Sheet per OKR; enforce small-n honesty.

2. Delivery OS

Run the 8 gates; chair Mon prioritise, Wed design review, Fri verdicts; enforce WIP limits and Definition of Done; make kill/scale calls.

3. Insight → decisions

Read dashboards, write RCAs, turn data into actions; run monthly business review and quarterly re-scope; own the blended-scorecard narrative.

4. Prioritisation

Intake + rank OKRs (impact/effort); balance feature vs analytical vs system work.

5. Cognitive load & principles

Review every feature through teen + parent lenses; the ≤3-tap rule, one CTA. Non-negotiable gate.

6. Coaching & quality

Lead the two teammates, unblock, review artifacts, own the final Verify gate.

7. Stakeholder & narrative

Founder comms; recommendation memos ("here's what the data says we should do").

8. Governance

Approve data contracts and any metric change; guard the single source of truth.

16. The seam — where the two roles must sync (RACI)

Decision

Lead

System Designer

What to build (which OKR)

A

C

How to build it

C

A

Metric definition

A

C (feasibility)

Data schema / fields

C

A

Event spec

C (insight)

A (emit) — joint

Alert thresholds

A

R (wires them)

Launch go/no-go

A

R

Scale / iterate / kill

A

C

A = accountable · R = does it · C = consulted.

17. What each role is NOT

•	
      Lead: doesn't write prod code, fix pipelines, or build dashboards.

•	
      System Designer: doesn't set targets, decide kill/scale, or own the data story.

18. Weekly rhythm

•	
      Lead: Mon prioritise → Wed design review → Fri verdicts → monthly/quarterly reviews → ad-hoc insight memos.

•	
      System Designer: daily build → Wed feasibility → Fri deploy → on-call for data freshness + alerts.

Rule of thumb: if it's a decision or a definition, it's the Lead's; if it's a build or a pipe, it's the System Designer's.